Project Scope

- Project Description

The goal of this project is to develop an interactive, automated kitting and fulfillment system that helps people understand how digital commands become physical actions in a manufacturing environment. Rather than seeing manufacturing as a black box, users shall be able to watch the process happen step by step and understand how the different parts of the system work together.

The system is intended to be portable, safe, and engaging for K-12 and college students while still demonstrating the engineering principles used in real industrial automation systems. The project should bridge the gap between education and industry by making a complex manufacturing workflow easy to see, interact with, and learn from.

- Key Goals

- Provide Human Machine Interface (HMI) that Engages and Educates K-12 and College Students

- Create Multiple Kits with Customized Block Contents

- Verifies Kits Contents

- Able to withstand repetitive use

- Portable to Fit in Demonstration Areas

- Able to Interface with Future Additions

- Implements Rockwell Products in Final Design

- Market

The primary market for this project is K–12 and college educational institutions seeking interactive ways to teach engineering, manufacturing, and automation concepts. Additional markets include university outreach and recruiting programs, workforce and technical training organizations, and industrial automation companies or system integrators that could use the system for demonstrations, training, and technology showcases.

- Assumptions

Standardized Interfaces

The physical dimensions of containers, communication methods, and handoff timing between our team and Team B shall remain consistent once finalized. This allows both teams to focus on development rather than repeatedly redesigning interface changes.

Power Availability

The demonstration environment shall provide standard 120V AC wall power. Because of this, the team does not need to design battery systems or power management hardware within the project scope.

Component Sourcing

Commercial off-the-shelf components and 3D-printed parts are acceptable where appropriate. This helps reduce fabrication time, lower costs, and keep the focus on system integration and functionality.

Environmental

Working Conditions: Intended to be stored and operated indoors to avoid direct sunlight and sharp temperature changes, with standard humidity maintained. Will be operated in dry conditions, without exposure to large amounts of water or moisture. It will be handled with consideration, not undergoing large, sudden impacts.

Portable Usage conditions: Shall be transported safely and stably, only being outside for short periods of time (less than a day) in ideal weather conditions (not extreme weather).

Scope Isolation

Team B’s packaging, verification, and labeling operations will not determine our team’s internal dispensing logic, provided the agreed-upon quantity and kit identification requirements are met. This allows each team to focus on its own responsibilities while still supporting overall system integration.

- Stakeholders

Project Sponsor

Rockwell Automation is the primary project sponsor and customer. The sponsor’s representatives for this project are James Fadool, Shayla George, Taejay Young, and Amanda Eason. They provide project expectations, technical guidance, and feedback throughout the design process, and they have a direct interest in ensuring the final system demonstrates realistic industrial automation concepts in a safe and engaging educational application. James Fadool will be the team’s main technical sponsor and will have the most direct input on the project’s technical standards and expected outcomes.

Course Professor

Dr. Shayne McConomy is a secondary stakeholder because he is responsible for evaluating the team’s progress, deliverables, and overall performance throughout the senior design project. His feedback and course expectations influence project documentation, design reviews, testing, and final project acceptance.

College

The FAMU-FSU College of Engineering is also a secondary stakeholder because it provides the facilities, labs, engineering resources, and academic support needed to complete the project. The College may also benefit from the finished system through future outreach, recruiting, and educational demonstrations.

Future Group B

The future Group B senior design team is a secondary stakeholder because its downstream system will depend on the mechanical and communication interfaces established by our team. Clear documentation and a consistent handoff will allow Group B to integrate with the existing system without requiring significant redesign.

K-12 Students and Educators

These individuals are the primary audience for the final system. They depend on the project being safe, easy to understand, and engaging enough to effectively communicate STEM concepts. The system should help them see how engineering ideas move from software commands to physical actions in the real world.

Code of Conduct

Outside Obligations

- We understand that everyone has responsibilities outside of the senior design project.

- Members should communicate conflicts that may affect meetings, deadlines, or assigned work as soon as reasonably possible.

- Outside responsibilities are understandable, but repeated conflicts should be communicated so the team can plan around them.

- If a member knows they will be unavailable for an extended period, they should inform the team at least 24 hours in advance whenever reasonably possible.

- If a member knows they will have a conflict with a scheduled meeting, they should notify the team at least 2 hours before the meeting.

- Unexpected circumstances should be communicated as soon as the member is able.

- The team will try to work around reasonable conflicts when possible.

- Different departmental schedules should be considered when scheduling meetings and assigning work.

- Outside obligations should not be used as a reason to consistently leave work unfinished without communicating with the team.

Team Roles

Team roles will be based on the work to be completed, not on authority or leadership. Each member will have responsibilities related to the project, such as:

- Mechanical design and CAD

- Electrical/electronic systems

- Programming and controls

- Manufacturing/fabrication

- Testing and validation

- Research and documentation

- Project scheduling and organization

- Presentations and technical communication

Primary and Secondary Roles

- Each member should have a primary role based on their strengths, experience, area of study, or current project responsibilities.

- Each member should also have a secondary area where they can learn, assist, and develop experience outside of their primary role.

- The purpose of having secondary roles is to prevent members from becoming isolated within one area of the project and to help the team understand how the different disciplines work together.

- Members should be willing to teach one another and share knowledge when reasonably possible.

- Roles are not meant to prevent members from helping with other parts of the project.

Helping Other Team Members

Team members are allowed and encouraged to help other members with their assigned work when it is reasonable. However, helping another member does not mean that the assisting member automatically becomes responsible for that person’s entire assignment.

- Help troubleshoot a problem.

- Explain something they understand.

- Review another member’s work.

- Help with calculations, CAD, programming, fabrication, or testing.

- Work together on a difficult task.

- Help another discipline understand how their portion of the system interacts with the rest of the project.

A member should not repeatedly rely on another teammate to complete work that they are responsible for. The person assigned to the task remains responsible for understanding and contributing to their portion of the work. If a member needs substantial help with their assignment, they should communicate that to the team rather than silently shifting the workload to another member.

Other Duties

Other duties will be assigned based on the project’s current needs, each member’s workload, and members’ skills or interests. If a member finishes their assigned work while another part of the project needs attention, the team may discuss and assign additional work.

Methods of Communication

- Microsoft Teams and the GroupMe group chat will be the team's primary communication channels.

- Important project information should be communicated in the group chat so everyone has access to it.

- If GroupMe is used, updates should be posted in the corresponding channel that covers the topic of the update to keep messages organized and avoid confusion.

- Project decisions that affect the entire team should be communicated to the entire team rather than only discussed in a private conversation.

- Team members should respond to normal project-related messages within 24 hours whenever reasonably possible.

- For urgent issues involving a deadline, meeting, safety concern, testing issue, or another member’s work, members should respond as soon as reasonably possible and preferably within 4 hours.

- Members do not have to respond immediately if they are in class, working, sleeping, or handling another reasonable obligation.

- Important messages should be acknowledged even if the member does not yet have a full response (e.g., ”Received, no issues on my end” or a thumbs-up).

Main Point of Contact

The team will establish a primary point of contact for external communication with Rockwell Automation Sponsors, Professors, TAs, and Senior Design Coordinators.

- Team members should avoid having multiple people independently send the same question or request to an external contact unless necessary.

- Relevant information from external contacts should be shared promptly with the rest of the team, and members should be CC’d when appropriate.

- Team members should not make commitments, promises, schedule changes, or make major decisions on behalf of the entire team without first discussing them with the group.

Scheduling & Attendance Policy

Meetings will be scheduled using shared scheduling tools (e.g., When2Meet, team calendar). Members must keep their availability up to date.

Meeting Type Day Time Purpose

- ME-focused T / Th After SD ME Senior Design requirements and project work

- ECE/EE/CE-focused W 2:30 PM - 3:30 PM ECE/EE/CE Senior Design requirements and project

- Mixed ME/ECE/CE Friday 10:45 AM - 11:45 AM Full-team coordination and system integration

Missed Meetings

If a member misses a meeting:

- Notify the team before or after the meeting (preferred within 24 hours).

- Review of what was discussed via meeting notes.

- Complete assigned responsibilities.

- Ask questions about anything unclear during the next available meeting.

Dress Code Professional Behavior

- Normal Meetings: No formal dress code unless required by the location.

- Presentations: Coordinated, uniform appearance (similar color palettes, business-professional attire, or college/team polos).

- Sponsor / Professional Interactions: Business-casual attire, maintaining a consistent professional image. Proper PPE must be worn in labs.

- Meeting Conduct: Give attention to the speaker, avoid unnecessary side conversations or phone usage, and come prepared.

Conflict Resolution External Support

Disagreements are expected; disrespect is not. Criticize ideas, not people.

- Address behavior directly and respectfully using specific examples rather than absolute terms (avoid “always” or “never”).

- If internal resolution fails for attendance, workload, or technical disagreements, escalate to the professor, TA, or project contact.

Rockwell Project Conduct

Treat the project as a professional engineering endeavor:

- Respect sponsor confidentiality and intellectual property requirements.

- Maintain honesty regarding project status; do not fabricate data, test results, or progress.

- Adhere strictly to laboratory, electrical, and mechanical safety protocols.

Amend the Document

To make a change to the agreed-upon document,

- Majority must agree to the changes

- Agreement must be documented so everyone is aware and there is proof of the changes.